# UAT Test Plan – Artofest

# 1. Scope

## 1.1 Objectives and Business Requirements

The goal of this User Acceptance Testing (UAT) is to evaluate whether users can effectively use the Artofest platform to discover, explore, and manage festival experiences.

The system aims to:
- Provide a seamless festival discovery experience
- Allow users to filter festivals by country and preferences
- Display festivals via grid and map views
- Enable basic user interaction (e.g. browsing, viewing details)

Success will be measured by:
- Users successfully finding festivals within 2–3 clicks
- Positive feedback on UI usability and navigation
- Minimal critical bugs during testing
- Smooth performance across devices

## 1.2 Scope

Problem being addressed:
Users currently need multiple platforms to discover and plan festivals, making the process inefficient.

What we are testing:

- Home page (filter/search functionality)

- Explore page (grid + map view of festivals)

- Festival detail pages

- Navigation between pages

- UI responsiveness

What we are NOT testing:

- Payment systems

- Booking page

# 2. Testing Team

| Name | Role |
| --- | --- |
| Jacob Askew | UAT Coordinator |
| Paul Oko-jaja | Test Case Designer |
| Nadezhda Krasteva | Tester |
| Favour Akuchie / Idowu Adeleke | Bug Reporter / Documentation |

# 3. Milestones and Deliverables

## 3.1 Design & Testing Process

- Designs created in Figma
- Sprint-based development completed across multiple sprints
Testing stages:
1. Staging setup
2. Tester briefing
3. Test execution
4. Feedback & bug reporting

## 3.2 Staging Environment

- Hosted version of Artofest (local server or deployed site)
- Testers access via shared link
- Use test accounts if login is required

## 3.3 Training

- Brief walkthrough of features (10–15 mins)
- Show:
  - How to navigate pages
  - What features to test
  - How to report bugs

## 3.4 UAT Execution

Duration: 1 day
Steps:
1. Testers access the platform
2. Execute assigned test cases
3. Record bugs/issues
4. Provide usability feedback

## 3.5 Reporting & Data Analysis

- Collect all bug reports
- Categorize issues (critical, minor, UI)
- Identify improvements
- Prepare final testing summary

# 4. Environmental Requirements

## 4.1 Hardware Requirements

- Laptop/PC or mobile device
- Stable internet connection

## 4.2 Software Requirements

- Web browser (Chrome, Edge, Safari)
- Internet access

# 5. Features to be Tested

## 5.1 Feature 1: Festival Search & Filter (Home Page)

Pass Criteria:
- Filters return relevant festivals
- Page updates correctly

Fail Criteria:
- Filters do not work or return incorrect results

Test Cases:
1. Open homepage
2. Apply filter (e.g. country)
3. Verify results update correctly
4. Clear filter and confirm reset

## 5.2 Feature 2: Explore Page (Grid & Map View)

Pass Criteria:
- Festivals display correctly in grid
- Map shows correct locations

Fail Criteria:
- Missing festivals or incorrect map markers

Test Cases:
1. Navigate to Explore page
2. Switch between grid and map view
3. Click on a festival card
4. Verify correct details are shown

## 5.3 Feature 3: Festival Details Page

Pass Criteria:
- Correct festival information displayed

Fail Criteria:
- Missing or incorrect data

Test Cases:
1. Select a festival
2. View details on page
3. Check name, location, description

## 5.4 Feature 4: Navigation

Pass Criteria:
- Smooth navigation between pages

Fail Criteria:
- Broken links or incorrect routing

Test Cases:
1. Navigate between Home → Explore → Details
2. Use back button
3. Verify pages load correctly

## 5.5 Features to Avoid Testing

- Admin panel
- Payment features
- Incomplete authentication system

# 6. Signoff

I hereby accept this final product:

Yes / No:

Signature: ___________________________
Name: ___________________________
Date: ___________________________