Project Plan

Festival Guide and planner

Idowu ADELEKE, JACOB Askew, Favour Akuchie, Paul oko-jaja

2025

Contents

Project Overview	2

Project Scope	2

Inclusions	2

Exclusions	3

Project Objectives	4

Objectives	6

Project Team/Stakeholders	7

Timeline	9

Research	9

Proposed Solution	9

Work Breakdown Structure	9

Resource Plan	9

Risk Management	9

Communication Plan	9

Quality Management	9

Monitoring and Evaluation	9

Budget	9

Approval Process	10

Change Management	10

Closure and Evaluation	10

Appendices	10

# Project Overview

The artofest.com project aims to create a comprehensive online platform that allows users to explore information about and book music festivals across Europe. The main purpose of the project is to make it easy for users to discover festivals based on their interests, access key event details, and plan their festival experiences from one central location.

The primary goal of this project is to develop a responsive website that provides users with detailed profiles for each festival. These profiles will include essential information such as the festival’s name, location, music genre, dates, average cost, videos, booking links, and other general details. The site will feature a simple and intuitive navigation system, enabling users to easily browse, compare, and select festivals.

The secondary goal is to extend the service into a mobile application for both iOS and Android platforms. This app will be built using the same codebase as the website to ensure efficiency and maintain consistency across platforms.

Once the main features are complete, the project will explore integration with travel and accommodation APIs, allowing users to view and book travel and hotel options tailored to each festival directly through the platform.

The overall objective is to deliver a modern, user-friendly, and cross-platform digital experience that serves as the go-to resource for discovering and booking music festivals across Europe.

# Project Scope

## Inclusions

The artofest.com project will include the following key components and features:

- Website Development

- Creation of a fully functional and responsive website that allows users to view information about music festivals across Europe.

- Development of a user-friendly interface with intuitive navigation for browsing, searching, and filtering festivals.

- Individual festival profile pages containing:

    - Festival name

    - Location

    - Music genre/type

    - Start and end dates

    - Average cost

    - Festival videos

    - Booking information and links

    - General event details

- Planner Tool:

  - A personalised planner feature will allow users to build and manage their own festival schedules. Users can select specific events or performances they want to attend and view them in a calendar format.

- Search Filters:

  - The platform will include advanced filters so users can easily find festivals based on criteria such as art form, genre, location, and date. These filters will improve navigation and help users discover events that match their specific interests.

- Wish List:

  - Users will be able to save festivals, performances, or artists to a personal wish list for future reference. The wish list will act as a quick-access area where users can review and manage festivals they are interested in attending.

- Mobile Application

- Development of a mobile app for both iOS and Android platforms.

- The mobile app will be compiled from the same codebase as the website to ensure consistency and efficient development.

- The app will include the same core functionalities as the website.

- API Integration (Future Phase)

- Research and integration of travel and accommodation APIs to enable users to view and book travel and hotels specific to each festival.

- Domain and Hosting

- Utilisation of the already purchased domain artofest.com.

- Setup of web hosting and deployment for public access.

## Exclusions

The following items are outside the scope of this project:

- Development of separate native applications for iOS and Android (only cross-platform development from a shared codebase will be implemented).

- Management of external festival booking systems — the site will only provide links or API connections to official festival booking pages.

- Direct management or sale of travel or accommodation services (only integration via third-party APIs).

- Creation of a user login or account management system in the initial release.

- Marketing, advertising, or promotional campaigns for the platform after deployment.

# Project Objectives

Objective 1: Develop and Launch the Website

- Specific: Create a fully functional and responsive website displaying detailed information about European music festivals.

- Measurable: The website will include profiles for at least 30 festivals, each containing key details such as name, location, genre, dates, costs, and booking information.

- Achievable: The development will use a modern web framework with a CMS to streamline data management.

- Relevant: This forms the foundation of artofest.com’s core service and aligns with its goal to provide a central hub to discover festivals.

- Time-bound: To be completed by the 5th of May 2026.

Objective 2: Ensure Responsive and User-Friendly Design

- Specific: Implement a responsive design that adapts to all major devices and screen sizes.

- Measurable: Website pages must load in under 4 seconds and maintain full functionality on desktop, tablet, and mobile devices.

- Achievable: Use of responsive front-end frameworks (e.g., React or Vue) and optimised images and code.

- Relevant: A smooth user experience is essential to encourage engagement and usability.

- Time-bound: Achieved by the Friday the 9th of January.

Objective 3: Develop a Cross-Platform Mobile Application

- Specific: Create a mobile application for iOS and Android using the same codebase as the website.

- Measurable: The app will include all website features, such as festival browsing, search, and detailed festival profiles.

- Achievable: Implemented through a cross-platform framework (e.g., React Native or Flutter).

- Relevant: Extends platform accessibility to a wider audience.

- Time-bound: Completed by the 5th of May 2026.

Objective 4: Integrate a Content Management System (CMS)

- Specific: Implement a CMS for administrators to manage and update festival data.

- Measurable: Admins should be able to add, edit, or remove festival entries without coding knowledge.

- Achievable: Use of an existing CMS solution (e.g., Strapi, WordPress Headless, or custom-built admin panel).

- Relevant: Ensures sustainability and scalability of the project post-launch.

- Time-bound: By the 5th of May 2026.

Objective 5: Implement Future API Integrations

- Specific: Prepare the system for integration with third-party APIs for travel and accommodation.

- Measurable: Establish a test integration with at least one travel or hotel API.

- Achievable: Conducted in a later development phase once the main platform is stable.

- Relevant: Expands functionality and adds value for users planning festival trips.

- Time-bound: By the 5th of May 2026.

Objective 6: Test, Deploy, and Evaluate Performance

- Specific: Test the website and app to ensure stability, security, and user satisfaction.

- Measurable: At least 90% of test users successfully navigating the platform without assistance.

- Achievable: Through systematic user testing and performance monitoring tools.

- Relevant: Ensures the platform is reliable and user-focused upon launch.

- Time-bound: By the 5th of May 2026.

# Project Team/Stakeholders

1. Client – Nadia Krasteva/ Russel Howe

- Role: Client / Product Owner

- Responsibilities:

  - Defines the overall vision, purpose, and goals of the artofest.com project.

  - Provides detailed requirements, expectations, and feedback throughout development.

  - Reviews project progress during milestone meetings and approves final deliverables.

  - Ensures that the final product aligns with user needs and business objectives.

2. Project Supervisor – Dr Haoyi Wang
Role: Academic Supervisor
Responsibilities:

- Oversees project progress.

- Provides technical and methodological guidance to the project team.

- Reviews deliverables and offers feedback during key project stages.

3. Project Manager – Paul Oko-Jaja

- Role: Project Manager

- Responsibilities:

  - Plans, coordinates, and oversees the entire project lifecycle.

  - Allocates tasks and ensures deadlines are met according to the project timeline.

  - Manages communication between the client and the development team.

  - Identifies and mitigates project risks, ensuring the project stays within scope.

  - Monitors progress and ensures quality standards are maintained.

4. Front-End Developer – Jacob Askew

- Role: Front-End Developer

- Responsibilities:

  - Designs and develops the user-facing elements of the website and mobile app.

  - Implements responsive layouts and interactive components.

  - Ensures that the user interface is accessible, functional, and visually consistent.

  - Works closely with the designer to bring UI/UX designs to life.

  - Collaborates with the back-end developer to integrate APIs and dynamic data.

5. Back-End Developer – Idowu Adeleke

- Role: Back-End Developer

- Responsibilities:

  - Develops the server-side logic, database structures, and APIs.

  - Ensures secure and efficient data storage and retrieval.

  - Integrates the website and mobile app with the CMS and future third-party APIs.

  - Optimises system performance and scalability.

  - Works with the front-end developer to connect and test all dynamic functionalities.

6. UI/UX Designer – Favour Akuchie

- Role: Designer (UI/UX)

- Responsibilities:

  - Designs the overall visual style, branding, and layout of the platform.

  - Creates wireframes, prototypes, and design mock-ups.

  - Ensures that the interface is intuitive, user-friendly, and visually appealing.

  - Works with the front-end developer to ensure design accuracy during implementation.

  - Conducts user feedback sessions to improve the interface and usability.

7. External Stakeholders

- End Users: People who will use the website/app to find festivals — their satisfaction determines the project’s success.

- Festival Organisers: Indirect stakeholders whose information will appear on the site (names, dates, tickets, videos).

- Web Hosting/Domain Provider: Provides the infrastructure for the website and ensures uptime and stability.

- API Providers (Future Phase): Travel or hotel APIs that the site will use for bookings.

# Timeline

# Research

# Proposed Solution

# Work Breakdown Structure

# Resource Plan

The artofest.com project will require a combination of human, technical, and software resources to ensure smooth development and delivery. Resources are allocated according to team roles and project tasks.

Human Resources

- Project Manager (Paul Oko-Jaja): Oversees coordination, timeline management, and communication.

- Front-End Developer (Jacob Askew): Responsible for UI implementation, layouts, navigation, responsive design.

- Back-End Developer (Idowu Adeleke): Handles server logic, databases, APIs, and CMS integration.

- UI/UX Designer (Favour Akuchie): Produces wireframes, prototypes, and overall visual identity.

- Supervisor (Dr Haoyi Wang): Provides technical guidance and project oversight.

- Client (Nadia Krasteva / Russel Howe): Supplies requirements and approves deliverables.

Technical and Software Resources

- Development Tools:

  - Code editor (VS Code)

  - GitHub for version control

  - Frameworks: React / Vue (front-end), React Native / Flutter (mobile), Node.js/Express for backend

- CMS Platform: Strapi, WordPress Headless, or custom-built admin panel

- Design Tools: Figma or Adobe XD

- Hosting and Domain:

  - artofest.com (already purchased)

  - Web hosting provider for deployment

- Testing Resources:

  - Browser testing tools

  - Mobile emulators

  - Performance monitoring tools

Equipment

- Laptops/workstations for each team member

- Internet access for collaboration, research, and deployment

# Risk Management

# Communication Plan

# Quality Management

# Monitoring and Evaluation

# Change Management

# Closure and Evaluation

# Appendices