Project Plan

Festival Guide and planner

Idowu ADELEKE, JACOB Askew, Favour Akuchie, Paul oko-jaja

Contents

Project Overview	2

Project Scope	2

Inclusions	2

Exclusions	3

Project Objectives	4

Project Team/Stakeholders	5

Timeline	7

Research	8

Existing solution: FestivalFinder.eu	8

Strengths of FestivalFinder.eu	8

Limitations	8

How artofest.com will be different	9

Relevance to the project	9

Proposed Solution	9

Work Breakdown Structure	10

Resource Plan	10

Risk Management	10

Communication Plan	10

Quality Management	10

Monitoring and Evaluation	10

Change Management	10

Closure and Evaluation	11

Appendices	11

# Project Overview

The artofest.com project aims to create a comprehensive online platform that allows users to explore information about and book music festivals across Europe. The main purpose of the project is to make it easy for users to discover festivals based on their interests, access key event details, and plan their festival experiences from one central location.

The primary goal of this project is to develop a responsive website that provides users with detailed profiles for each festival. These profiles will include essential information such as the festival’s name, location, music genre, dates, average cost, videos, booking links, and other general details. The site will feature a simple and intuitive navigation system, enabling users to easily browse, compare, and select festivals.

The secondary goal is to extend the service into a mobile application for both iOS and Android platforms. This app will be built using the same codebase as the website to ensure efficiency and maintain consistency across platforms.

Once the main features are complete, the project will explore integration with travel and accommodation APIs, allowing users to view and book travel and hotel options tailored to each festival directly through the platform.

The overall objective is to deliver a modern, user-friendly, and cross-platform digital experience that serves as the go-to resource for discovering and booking music festivals across Europe.

# Project Scope

## Inclusions

The artofest.com project will include the following key components and features:

- Website Development

- Creation of a fully functional and responsive website that allows users to view information about music festivals across Europe.

- Development of a user-friendly interface with intuitive navigation for browsing, searching, and filtering festivals.

- Individual festival profile pages containing:

    - Festival name

    - Location

    - Music genre/type

    - Start and end dates

    - Average cost

    - Festival videos

    - Booking information and links

    - General event details

- Planner Tool:

  - A personalised planner feature will allow users to build and manage their own festival schedules. Users can select specific events or performances they want to attend and view them in a calendar format.

- Search Filters:

  - The platform will include advanced filters so users can easily find festivals based on criteria such as art form, genre, location, and date. These filters will improve navigation and help users discover events that match their specific interests.

- Wish List:

  - Users will be able to save festivals, performances, or artists to a personal wish list for future reference. The wish list will act as a quick-access area where users can review and manage festivals they are interested in attending.

- Mobile Application

- Development of a mobile app for both iOS and Android platforms.

- The mobile app will be compiled from the same codebase as the website to ensure consistency and efficient development.

- The app will include the same core functionalities as the website.

- API Integration (Future Phase)

- Research and integration of travel and accommodation APIs to enable users to view and book travel and hotels specific to each festival.

- Domain and Hosting

- Utilisation of the already purchased domain artofest.com.

- Setup of web hosting and deployment for public access.

## Exclusions

The following items are outside the scope of this project:

- Development of separate native applications for iOS and Android (only cross-platform development from a shared codebase will be implemented).

- Management of external festival booking systems — the site will only provide links or API connections to official festival booking pages.

- Direct management or sale of travel or accommodation services (only integration via third-party APIs).

- Creation of a user login or account management system in the initial release.

- Marketing, advertising, or promotional campaigns for the platform after deployment.

# Project Objectives

Objective 1: Develop and Launch the Website

- Specific: Create a fully functional and responsive website displaying detailed information about European music festivals.

- Measurable: The website will include profiles for at least 30 festivals, each containing key details such as name, location, genre, dates, costs, and booking information.

- Achievable: The development will use a modern web framework with a CMS to streamline data management.

- Relevant: This forms the foundation of artofest.com’s core service and aligns with its goal to provide a central hub to discover festivals.

- Time-bound: To be completed by the 5th of May 2026.

Objective 2: Ensure Responsive and User-Friendly Design

- Specific: Implement a responsive design that adapts to all major devices and screen sizes.

- Measurable: Website pages must load in under 4 seconds and maintain full functionality on desktop, tablet, and mobile devices.

- Achievable: Use of responsive front-end frameworks (e.g., React or Vue) and optimised images and code.

- Relevant: A smooth user experience is essential to encourage engagement and usability.

- Time-bound: Achieved by the Friday the 9th of January.

Objective 3: Develop a Cross-Platform Mobile Application

- Specific: Create a mobile application for iOS and Android using the same codebase as the website.

- Measurable: The app will include all website features, such as festival browsing, search, and detailed festival profiles.

- Achievable: Implemented through a cross-platform framework (e.g., React Native or Flutter).

- Relevant: Extends platform accessibility to a wider audience.

- Time-bound: Completed by the 5th of May 2026.

Objective 4: Integrate a Content Management System (CMS)

- Specific: Implement a CMS for administrators to manage and update festival data.

- Measurable: Admins should be able to add, edit, or remove festival entries without coding knowledge.

- Achievable: Use of an existing CMS solution (e.g., Strapi, WordPress Headless, or custom-built admin panel).

- Relevant: Ensures sustainability and scalability of the project post-launch.

- Time-bound: By the 5th of May 2026.

Objective 5: Implement Future API Integrations

- Specific: Prepare the system for integration with third-party APIs for travel and accommodation.

- Measurable: Establish a test integration with at least one travel or hotel API.

- Achievable: Conducted in a later development phase once the main platform is stable.

- Relevant: Expands functionality and adds value for users planning festival trips.

- Time-bound: By the 5th of May 2026.

Objective 6: Test, Deploy, and Evaluate Performance

- Specific: Test the website and app to ensure stability, security, and user satisfaction.

- Measurable: At least 90% of test users successfully navigating the platform without assistance.

- Achievable: Through systematic user testing and performance monitoring tools.

- Relevant: Ensures the platform is reliable and user-focused upon launch.

- Time-bound: By the 5th of May 2026.

# Project Team/Stakeholders

1. Client – Nadia Krasteva/ Rusell Howe

- Role: Client / Product Owner

- Responsibilities:

  - Defines the overall vision, purpose, and goals of the artofest.com project.

  - Provides detailed requirements, expectations, and feedback throughout development.

  - Reviews project progress during milestone meetings and approves final deliverables.

  - Ensures that the final product aligns with user needs and business objectives.

2. Project Supervisor – Dr Haoyi Wang
Role: Academic Supervisor
Responsibilities:

- Oversees project progress.

- Provides technical and methodological guidance to the project team.

- Reviews deliverables and offers feedback during key project stages.

3. Project Manager – Paul Oko-Jaja

- Role: Project Manager

- Responsibilities:

  - Plans, coordinates, and oversees the entire project lifecycle.

  - Allocates tasks and ensures deadlines are met according to the project timeline.

  - Manages communication between the client and the development team.

  - Identifies and mitigates project risks, ensuring the project stays within scope.

  - Monitors progress and ensure quality standards are maintained.

4. Front-End Developer – Jacob Askew

- Role: Front-End Developer

- Responsibilities:

  - Designs and develops the user-facing elements of the website and mobile app.

  - Implements responsive layouts and interactive components.

  - Ensures that the user interface is accessible, functional, and visually consistent.

  - Works closely with the designer to bring UI/UX designs to life.

  - Collaborates with the back-end developer to integrate APIs and dynamic data.

5. Back-End Developer – Idowu Adeleke

- Role: Back-End Developer

- Responsibilities:

  - Develops the server-side logic, database structures, and APIs.

  - Ensures secure and efficient data storage and retrieval.

  - Integrates the website and mobile app with the CMS and future third-party APIs.

  - Optimises system performance and scalability.

  - Works with the front-end developer to connect and test all dynamic functionalities.

6. UI/UX Designer – Favour Akuchie

- Role: Designer (UI/UX)

- Responsibilities:

  - Designs the overall visual style, branding, and layout of the platform.

  - Creates wireframes, prototypes, and design mock-ups.

  - Ensures that the interface is intuitive, user-friendly, and visually appealing.

  - Works with the front-end developer to ensure design accuracy during implementation.

  - Conducts user feedback sessions to improve the interface and usability.

7. External Stakeholders

- End Users: People who will use the website/app to find festivals — their satisfaction determines the project’s success.

- Festival Organisers: Indirect stakeholders whose information will appear on the site (names, dates, tickets, videos).

- Web Hosting/Domain Provider: Provides the infrastructure for the website and ensures uptime and stability.

- API Providers (Future Phase): Travel or hotel APIs that the site will use for bookings.

# Timeline

Link to the Excel document will be included in the assignment submission. The Gantt chart is too large to be viewed properly in this document.

# Research

There are already several digital platforms that attempt to solve the problem of discovering festivals across Europe. Researching existing solutions is important in order to understand what is currently available, what works well, and where gaps still exist. This helps justify the need for the artofest.com project and ensures that its scope and objectives are realistic and relevant.

One of the main existing platforms in this area is FestivalFinder.eu, which can be considered the primary competition for this project.

## Existing solution: FestivalFinder.eu

FestivalFinder.eu is an online platform created by the European Festivals Association that provides a large, searchable database of festivals across Europe. The platform includes thousands of festivals from a wide range of artistic disciplines such as music, theatre, dance, literature, and street arts. Users can search and filter festivals by country, city, dates, discipline and price range. The platform is designed to serve multiple audiences such as festival visitors, organisers and journalists.

Overall, FestivalFinder.eu functions primarily as an informational directory and networking platform rather than a planning or booking tool for end users.

## Strengths of FestivalFinder.eu

- It offers a very large database of festivals across many European countries

- It is supported by a reputable organisation, giving it credibility and trust

- It serves a wide range of stakeholders, not just festival audiences

- It promotes cultural value and quality through curated labels and initiatives

These strengths show that there is a clear demand for a centralised festival discovery platform and confirm that the general idea behind artofest.com is valid.

## Limitations

Despite its strengths, FestivalFinder.eu also has a number of limitations, particularly from the perspective of everyday users who are planning to attend festivals.

The platform is heavily focused on providing large amounts of information rather than supporting personal planning. There is no built-in feature for users to create personalised schedules, save festivals to a wish list, or plan their festival experience over time. This makes it less suitable for users who want a more interactive and tailored experience.

In addition, the user interface prioritises data and categorisation over simplicity, which may feel overwhelming to casual users. The platform also functions mainly as a web-based directory, with limited emphasis on mobile-first design or cross-platform consistency. Finally, while festival information is provided, there is little support for wider trip planning such as travel or accommodation integration.

## How artofest.com will be different

The artofest.com project builds on the ideas used by platforms like FestivalFinder.eu but takes a more user-focused approach. Instead of acting purely as a directory, artofest.com is designed to help users actively plan and manage their festival experiences.

Key differences include:

- A personalised planner that allows users to organise festivals and events into a schedule

- A wish list feature for saving festivals of interest

- A cleaner and more intuitive interface aimed at casual and first-time users

- Consistent functionality across both web and mobile platforms

- A system designed to support future integration with travel and accommodation APIs

## Relevance to the project

This research supports the project’s scope and objectives by demonstrating that while festival discovery platforms already exist, they do not fully meet modern user expectations. The analysis of FestivalFinder.eu highlights that there is a clear opportunity to improve user experience, personal planning features, and cross-platform accessibility.

# Proposed Solution

The proposed solution is to develop artofest.com which will be a cross-platform festival discovery and planning platform built using React Native. By using this it will allow us to use the same codebase for both the mobile app (iOS/Android) and the web version. This approach will support faster development and easier long-term maintenance compared to building separate applications.

The first release will focus on delivering a responsive and user-friendly experience where users can browse and view detailed festival information in one place. Each festival profile will include key details such as the festival name, location, genre/type, dates, estimated cost, media content (such as videos) and links to official booking pages. This ensures users can compare festivals easily and access reliable booking information without needing to search across multiple websites.

To improve on existing festival directory platforms, artofest.com will include features designed around real user needs rather than purely acting as a listing site. This includes:

- Advanced search and filters (e.g., genre, location, date range) to help users quickly find relevant festivals

- A personal planner tool where users can create and manage a festival schedule using a calendar-style view

- A wish list feature so users can save festivals they are interested in and return to them later

A key part of the solution is making festival data easy to manage and update over time. The project will attempt to include a Content Management System (CMS) so administrators can add, edit, and remove festival entries without writing code. However, because CMS integration may be challenging due to our limited experience and time constraints, this will be treated as an optional enhancement rather than a guaranteed core requirement.

The platform will also be designed with future expansion in mind. Once the core features are stable, the system will be prepared for future integration with travel and accommodation APIs, allowing users to view travel and hotel options linked to specific festivals. This will not be the main focus of the first release but will be considered in the architecture so it can be added later without a major rework.

Overall, this solution aims to deliver a modern, accessible and user-focused platform that goes beyond any existing festival directories.

# Work Breakdown Structure

The Work Breakdown Structure (WBS) breaks the artofest.com project into smaller, manageable tasks to ensure the project is well organised and delivered efficiently. Each task is assigned to team members and tracked throughout the project lifecycle.

### Level 1: Project Phases and Tasks

- Project Initiation & Planning

  - 1.1 Define project scope and objectives

  - 1.2 Identify team roles

  - 1.3 Create project plan and timeline

  - 1.4 Set up Trello board and documentation tools

- Research & Analysis

  - 2.1 Research existing festival platforms and competitors

  - 2.2 Gather user requirements and key features

  - 2.3 Analyse APIs for festival, travel, and accommodation data

- Design

  - 3.1 Create wireframes and UI mock-ups

  - 3.2 Design website navigation and user flow

  - 3.3 Review and approve design with stakeholders

- Development

  - 4.1 Front-end development (responsive website)

  - 4.2 Festival profile pages implementation

  - 4.3 Booking links and media integration

  - 4.4 API integration (festival data)

  - 4.5 Cross-platform compatibility testing

- Testing

  - 5.1 Functional testing

  - 5.2 Usability testing

  - 5.3 Bug fixing and optimisation

- Deployment

  - 6.1 Final system testing

  - 6.2 Website deployment

  - 6.3 Documentation and handover

- Evaluation & Closure

  - 7.1 Final review against objectives

  - 7.2 Client/lecturer feedback

  - 7.3 Project closure and lessons learned

# Resource Plan

The artofest.com project will require a combination of human, technical, and software resources to ensure smooth development and delivery. Resources are allocated according to team roles and project tasks.

Human Resources

- Project Manager (Paul Oko-Jaja): Oversees coordination, timeline management, and communication.

- Front-End Developer (Jacob Askew): Responsible for UI implementation, layouts, navigation, responsive design.

- Back-End Developer (Idowu Adeleke): Handles server logic, databases, APIs, and CMS integration.

- UI/UX Designer (Favour Akuchie): Produces wireframes, prototypes, and overall visual identity.

- Supervisor (Dr Haoyi Wang): Provides technical guidance and project oversight.

- Client (Nadia Krasteva / Russel Howe): Supplies requirements and approves deliverables.

Technical and Software Resources

- Development Tools:

  - Code editor (VS Code)

  - GitHub for version control

  - Frameworks: React / Vue (front-end), React Native / Flutter (mobile), Node.js/Express for backend

- CMS Platform: Strapi, WordPress Headless, or custom-built admin panel

- Design Tools: Figma or Adobe XD

- Hosting and Domain:

  - artofest.com (already purchased)

  - Web hosting provider for deployment

- Testing Resources:

  - Browser testing tools

  - Mobile emulators

  - Performance monitoring tools

Equipment

- Laptops/workstations for each team member

- Internet access for collaboration, research, and deployment

# Risk Management

The following risks have been identified for the artofest.com project, along with mitigation strategies:

| Risk | Impact | Mitigation |
| --- | --- | --- |
| CMS integration issues | Delays to admin features | Choose a proven CMS; test early; modular integration |
| API instability (future travel/hotel APIs) | Feature limitations | Implement APIs in later phases; ensure fallback functionality |
| Performance problems with large media (videos/images) | Slow loading times | Optimise assets; use CDNs; test site performance regularly |

Project Management Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Missed deadlines | Project delay | Weekly progress reviews; task prioritisation; contingency time |
| Scope creep from client | Increased workload | Approvals required for scope changes; change request process |

Human Resource Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Team member unavailability | Slowed development | Cross-training between roles; shared documentation |
| Miscommunication of requirements | Incorrect implementation | Regular meetings; written confirmations of changes |

Security Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data breach or insecure APIs | Loss of user trust | Follow security best practices; input validation; HTTPS; secure storage |

# Communication Plan

Effective communication is essential for aligning stakeholders, tracking progress, and ensuring the successful delivery of the project.

Communication Methods

- Weekly Team Meetings:

  - Review progress, discuss blockers, assign tasks.

- Weekly Reports:

  - Feedback on ongoing/completed tasks.

- Client Meetings (Bi-weekly):

  - Present updates, gather feedback, confirm requirements.

- Supervisor Meetings:

  - Scheduled check-ins for academic guidance and quality assurance.

- Daily Developer Stand-ups (informal):

  - Quick syncs to maintain development alignment.

Communication Channels

- Email: Official communications and documentation.

- Microsoft Teams / Zoom: Virtual meetings and presentations.

- GitHub: Code discussions, pull request reviews, issue tracking.

- WhatsApp group Chat: Quick updates and coordination (formal).

Reporting

- Progress Reports: Submitted at major milestones.

- Gantt Chart & Project Timeline: Updated when milestones shift.

- Issue Tracking: Logged through GitHub for transparency.

# Quality Management

Quality assurance ensures that artofest.com meets the expectations of users, the client, and academic standards.

Quality Standards

- The platform must be responsive, fast, and user-friendly.

- The design must remain consistent across website and mobile app.

- Festival data must be accurate, clear, and easy to navigate.

- Code must follow recognised conventions and pass internal review.

Quality Assurance Processes

- Peer Reviews:

  - Front-end and back-end developers review each other’s code.

- Design Review:

  - UI/UX designer validates implementation against mockups.

- Functional Testing:

  - Ensure all festival profiles, filters, planner tools, and navigation work as intended.

- Performance Testing:

  - Monitor loading speeds, API response times, and mobile performance.

- Validation Against Requirements:

  - Regular checks with the client to confirm features align with their expectations.

Quality Control Tools

- Browser DevTools

- Automated testing (optional)

- Figma prototype comparisons

- Error logging and debugging tools

# Monitoring and Evaluation

Monitoring and evaluation will be used throughout the artofest.com project to track progress, ensure quality, and confirm that project objectives are met.

### Monitoring Methods

- Trello Board Tracking
All tasks and milestones will be tracked using a Trello board. Task status (To Do, In Progress, Completed) will be reviewed regularly to monitor progress.

- Weekly Team Meetings
Weekly meetings will be held to review completed work, discuss challenges, and plan upcoming tasks.

- Milestone Reviews
Key milestones outlined in the project timeline and Gantt chart will be checked regularly to ensure the project remains on schedule.

### Evaluation Criteria

The project will be evaluated based on the following criteria:

- Completion of planned deliverables within the agreed timeline

- Functionality of core features (festival browsing, profiles, and booking links)

- Website responsiveness and usability across devices

- Quality of design and user experience

- Feedback from lecturer/client

### Key Performance Indicators

- Percentage of tasks completed on time

- Number of critical bugs identified and resolved

# Change Management

Changes during the project will be managed through a formal review and approval process to maintain scope control and project consistency.

- Change Request Submission: Any team member identifying a required change (e.g., to design, functionality, or schedule) must submit a change request form describing the reason, impact, and urgency.

- Review Process: The project manager will log all change requests and discuss them with the team during weekly meetings. Each change will be evaluated based on its effect on scope, timeline, and quality.

- Approval: Approved changes will be documented in the Change Log and communicated to all members before implementation. Major changes affecting deliverables or deadlines will require client or supervisor approval.

- Version Control: GitHub branching and pull requests will ensure traceability of changes and prevent conflicts in development.

# Closure and Evaluation

Project closure will confirm completion of all deliverables and reflect on performance to inform future work.

- Final Deliverables: The website prototype, documentation, and presentation materials will be submitted and verified against initial requirements.

- Handover: All project files, including source code, design assets, and reports, will be archived on GitHub and shared with the client and module supervisor.

- Evaluation: The team will conduct a final review meeting to assess what went well, what could be improved, and lessons learned.

- Client Feedback: Feedback from the client will be collected to evaluate user satisfaction and functionality alignment.

- Team Reflection: Each member will complete a brief reflective report on their contribution and collaboration experience.

# Appendices

# The appendices will include all supporting materials referenced in the plan and project.

- Appendix A – Project Brief and Objectives

- Appendix B – Work Breakdown Structure (WBS)

- Appendix C – Gantt Chart / Timeline

- Appendix D – Risk Assessment Table

- Appendix E – Communication Plan

- Appendix F – Meeting Minutes and Change Log

Date: 8 January 2026

Client Signature:

Appendix G – Final Prototype Screenshots and Testing Summary